- MINUTES

LOWER SALFORD TOWNSHIP AUTHORITY                                         1, February 2023

The Workshop Meeting of the Board of the Lower Salford Township Authority was held on February 1, 2023,

In person and via Zoom. The meeting was called to order at 7:08 a.m. by Karl Janetka, Chairman.

- Persons IN AttendAnce:

- Members:  Karl Janetka, Chairman; Richard Prescott, Vice-Chairman; Dave Scheuren, Secretary; Jim Natale, Treasurer; and Barry Bohmueller, Assistant Secretary/Treasurer.

- Staff:  Craig Forwood, P.E. Operations Manager and Connie Weimer, Business Manager.

- APPROVAL OF MINUTES:

- Upon the motion of Mr. Prescott, seconded by Mr. Bohmueller, the Board voted to approve the minutes of the

- December 7, 2022 meeting by a vote of 5 in favor, 0 against.

- PUBLIC FORUM:

- None.

- OPERATIONS MANAGER:

- Status Long Range Projects – Mr. Forwood presented his report. The Quarry Road easement for the township parcel is being drafted by the Authority engineer.  Phase I of the Harleysville Plant SCADA project is almost complete, and Phase II is in process.  The maintenance software is in process and additional training with the staff is required.  There is no change to the I&I project.  The Mainland Plant controller for the orbal was delivered to the contactor.  Installation is tentatively scheduled for March.  A copy of the report is attached to these minutes.

- Mainland Plant Purchase (2) Bearings $4,048 Each - Mr. Forwood reported the staff replaced two bearings last week.  Two newer style bearings were purchased to keep on hand for future repairs.

- Mainland Plant SSO– Mr. Forwood advised the Board of an SSO on January 26, 2023 which was reported to DEP.

- BUSINESS MANAGER:

- Termination of Deferred Connection Agreement 862 Harleysville Pike – The property owner connected to public sewer on January 11, 2023; therefore the Deferred Connection Agreement should be terminated.  Upon the motion of Mr. Prescott, seconded by Mr. Natale, the Board voted to execute the Deferred Connection Agreement by a vote of 5 in favor, 0 against.

- Bank Transfer to PLGIT – Ms. Weimer requested the Board’s approval to transfer $205,000 from the TD Bank Revenue account to the PLGIT account to purchase a new CD.  The rates continue to average around 5%.  Upon the motion of Mr. Prescott, seconded by Mr. Natale, the Board approved the request by a vote of 5 in favor, 0 against.

- Review Sick Time for Covid – Since several employees have been out sick at the same time, the staff reviewed the sick time policy with the Board.  After further discussion, the Board agreed the current policy would remain in place.  If the circumstances would change during the year, the policy would be reviewed on a case by case basis.

- Salary Benefit Survey Request – The Authority received a request from Berks Montgomery Municipal Authority to participate in a survey of the surrounding Authority’s for wage and benefit information.  Upon further review, the Board agreed to defer a response to the survey.

- OLD BUSINESS:

- None

- NEW BUSINESS:

- 110 Christopher Lane - Ms. Weimer reported the new tenant submitted renovations plans to the township.  Since

- this is a change in use, the plans and sewer capacity are under review by the Authority’s engineer.

- 30 Fretz Road PDC Machines – Ms. Weimer reported the new tenant submitted a request to discharge process

- water to the sanitary sewer.  A meeting is scheduled for later today to review the request.

- EXECUTIVE SESSION:

None.

- ADJOURNMENT:

There being no further business, upon the motion of Mr. Bohmueller, seconded by Mr. Prescott, the Board voted to adjourn at 7:40 a.m.by a vote of 5 in favor and 0 against.

- Respectfully Submitted,

- Connie Weimer